File ID: NORE009A.doc

________________________________________________________________

IMPLEMENTATION OF LOCAL COMPETITION

CRTC INTERCONNECTION STEERING COMMITTEE

REPORT to the CRTC

by

Network Operations Working Group

Consensus Report

________________________________________________________________

TITLE: Installation, Testing, and Maintenance Guidelines for Local Trunk Interconnection.

________________________________________________________________

________________________________________________________________

DATE:	2000, March 22nd .

________________________________________________________________

IMPLEMENTATION OF LOCAL COMPETITION

Consensus Report to the CRTC

Task ID:		NOTF010

Task Title:	Update Network Operations Guidelines for Local Trunk Interconnection.

Task Description:

Review and update the network operations guidelines for Installation, testing, and maintenance of local trunk interconnection.

Conclusions:

This Consensus Report is the result of the task identified in NOTF009, the product being the development by the active Industry participants of an update to the installation, testing, and maintenance guidelines for local trunk interconnection.

Recommendations:

The Network Operations Working Group (NOWG) submits this Consensus Report and attached document Noco044f.doc to the Steering Committee and recommends its acceptance.

Further Activities:

As the Industry evolves, revisions to the installation, testing, and maintenance guidelines for local trunk interconnection may be required.

Active Participants:

Chaouki Dakdouki		CRTC

Finbar Callendar			AT&T Canada LDS

Gord Colton			Bell Canada

John Clemens			Bell Canada

Mary Bedard			AT & T Canada

Phil Clement		Videotron Telecom

Rick Leroux		Bell Canada  (NOWG Chair)

Gord Potter		Optel

Surjit Sahota		TELUS

Vince Serra		Sprint Canada

Stuart Sharp		Bell Canada

Attachments:

Noco044f.doc	Installation, Testing, and Maintenance Guidelines for Local Trunk Interconnection.  (Version 1.0).

IMPLEMENTATION OF REGULATORY FRAMEWORK

TASK IDENTIFICATION FORM

SUB-GROUP: Network Operations 	                         Date Originated: 1997-06-19

Last Updated:    2000-03-22

TASK #:  NOTF009                                                           File ID:  NOTF009.doc

TASK TITLE:  Update Network Operations Guidelines for Local Trunk Interconnection

TASK DESCRIPTION:  	This task involves the review of the Local Trunk 							Interconnection Guidelines, that were developed in the first 						phase of PN 96-28, in respect to changes or additions that 						were identified in the PN 97-8 Decision.  Monitor other 						Working Groups and TIFs for Network Operations impacts.

CROSS IMPACTS:  None identified at this time.

PRIORITY:	Critical Task:		DUE DATE:   2000-03-22

WORK PLAN AND TIME-FRAMES: Contributions from the participants will be received 				for changes or additions that are required to the Local Trunk 				Interconnection Guidelines in respect to the PN 97-8 						decision.  Wording changes will be suggested and 						agreement reached by the participants.  Time frames may 					be impacted by ongoing decisions or TIFs of other Working 					Groups

CURRENT STATUS:  Closed

TASK ORIGINATOR:

Name:  John Clemens		Tel. No.:  613-781-9122

Company: Bell Canada		FAX No.:  613-238-3632

Address:   Room # 1790		Internet:   john.clemens@bell.ca

160 Elgin St.,

Ottawa, Ontario

K2P  2C4

TASK TEAM:  Network Operations SWG Participants

ACTIVITY DIARY:

| Serial | Date | Activity |
| --- | --- | --- |
| 1 | 97/06/19 | TIF assigned. Participants are to forward contributions on or before June 23rd to be reviewed at our next meeting. (97/06/26) |
| 2 | 97/06/23 | TIF sent to CRTC. |
| 3 | 97/06/26 | TIF reviewed. Contributions received and reviewed from Videotron (NOCO001A.doc) and from Stentor (NOCO002A.doc) |
| 4 | 97/07/03 | TIF prioritized. Work to begin on August 7th and complete by August 30th. |
| 5 | 97/08/14 | AT&T has provided a contribution on Phase 1; time did not alow the contribution to be presented or discussed. |
| 6 | 99/06/29 | Phase II Transiting No action required at this time, we will need to monitor the NTWG for any activity on this item. This action should be noted in TIF # 9 as an open action item that may require future action. Voice over IP No action required at this time, we will need to monitor the NTWG for any activity on this item. This action should be noted in TIF # 9 as an open action item that may require future action. HPC No action required at this time, we will need to monitor the NTWG who will be receiving a presentation from Industry Canada at their next meeting. This action should be noted in TIF # 9 as an open action item that may require future action. |
| 7 | 99/06/29 | First revision completed - removed PLEC/RLEC terminology |
| 8 | 99/10/12 | Surj Sahota took over TIF due to John Clemens leaving. |
| 9 | 99/11/03 | Additional updates as per meeting discussions |
| 10 | 99/11/30 | Additional updates as per meeting discussions |
| 11 | 2000/02/17 | Additional updates as per meeting discussions |
| 12 | 2000/02/28 | Additional updates as per meeting discussions |
| 13 | 2000/03/22 | Surj to prepare consensus report |

ACTION REGISTER:

| Serial | Action | Prime | P-Date | A-Date | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Monitor the NTWG for any progress on Phase II Transiting | Gord | 99/06/29 |  | closed |
| 2 | Voice over IP, monitor NTWG | Gord | 99/06/29 |  | closed |
| 3 | HPC, monitor NTWG | Gord | 99/06/29 |  | closed |
| 4 | Update document as per meeting | Surj | 99/11/03 |  | Closed |
| 5 | Update document as per meeting | Surj | 99/11/30 |  | Closed |
| 6 | Update document as per meeting | Surj | 2000/02/17 |  | Closed |
| 7 | Update document as per meeting | Surj | 200/02/28 |  | Closed |
| 8 | Prepare consensus report | Surj | 2000/03/22 |  | closed |

TIF CONTRIBUTION LOG:

| CONTRIBUTION # | DATE | ORIGINATOR | DESCRIPTION |
| --- | --- | --- | --- |
| NOCO001A.doc | 97/06/11 | Videotron | Review of Phase 1 deliverables with respect to PN 97-8. |
| NOCO002A.doc | 97/06/23 | Stentor | Review of Phase 1 deliverables with respect to PN 97-8. |
| NOCO012A.doc | 97/08/12 | AT&T Canada | Operations Guidelines for Unbundled Loops & Resale & Review of Phase 1 Local Trunk Interconnection |
| NOCO044A.doc | 99/06/25 | Bell Canada | First update to remove PLEC/RLEC terminology |
| NOCO044B.doc | 99/10/12 | Bell Canada | Update to reflect recent decisions. |
| NOCO044C.doc | 99/11/03 | TELUS | Updated as per NOWG meeting Oct 18th,1999 |
| NOCO044D.doc | 99/11/30 | TELUS | Revised contribution for review at Dec 3rd 1999 meeting. |
| NOCO044E.doc | 2000/02/17 | TELUS / Bell Canada | Updated process maps 1,2,3 and tables. |
| NOCO044F.doc | 2000/02/28 | TELUS / Bell Canada | Replaced ASR with AASR and modified 4.1.1 as per the NOWG meeting on 2000/02/23. |

# Text boxes

Y